## Slide 1: Analyzing Blood Donation probabilities and number of possible donors
SIDHARTH K
MES20MCA-2049
PRODUCT OWNER-FEBIN AZIZ

## Slide 2: TABLE OF CONTENTS
Introduction
Modules
Developing Environment
Data Flow Diagram
User story
Product backlog
Project plan
Sprint plan
Sprint1 actual

## Slide 3: INTRODUCTION
Blood transfusion has critical importance for human survival in risky situations that may occur. The number of possible donors and blood donation probabilities can be determined by using machine learning approaches. When the need for blood occurs in the future, medical professionals can predict potential donors for blood supply. Machine learning algorithms can support the blood transfusion process using datasets. When it comes to human health, data analysis is carried out to help prevent situations that will have critical consequences. By looking at the results of the data analysis, donors who may donate blood can be detected. In order to make this process carried out as expected, accurate and complete access to existing records must be provided. Blood transfusion has been provided for many years.

## Slide 4: MODULES
USERS
  Registration
  Login
  View blood requirements
  Accept blood request
  Donate
  Search blood
BLOOD BANK
  Login
  Add blood requirements
  View request status
  Update donation information
  Probability check

## Slide 5: DEVELOPING ENVIRONMENT
Hardware Requirements
  Processor : Intel Pentium Core i3 and above, 64 bits
  RAM : Min3GB RAM
  HARD DISK : 10 GB
Software Requirements
  OPERATING SYSTEM : WINDOWS 10
  FRONT END : HTML, CSS, JAVASCRIPT
  BACK END : Mysql
  IDE USED : Jetbrains Pycharm, Android studio
  TECHNOLOGY USED : PYTHON JAVA
  FRAME WORK USED : Flask

## Slide 6: DATA FLOW DIAGRAM
Level 0

## Slide 7: Level 1

## Slide 8: Level 2

## Slide 9: USER STORY
UserStoryID | As a <type of user> | I want to | So that I can
1 | Blood Bank | login | login successful with correct username and password
2 | Blood Bank | Add blood requirement | Add request for required blood group
3 | Blood Bank | View request status | View blood requirement request status

## Slide 10: PRODUCT BACKLOG
User Story ID | Priority <High/Medium/Low> | Size (Hours) | Sprint <#> | Status <Planned/In progress/Completed> | Release Date | Release Goal
1 | Medium | 2 | 1 | Completed | 08/01/2022 | Table design
2 | High | 3 |  | Completed | 08/01/2022 | Form design
3 | High | 5 |  | Completed | 08/01/2022 | Basic coding
4 | High | 5 | 2 | Planned |  | Manage blood donation details
5 | Medium | 5 |  | Planned |  | Manage dataset.
6 | High | 5 | 3 | Planned |  | Analyzing blood donation probability
7 | medium | 5 |  | Planned |  | Machine learning
8 | Medium | 5 | 4 | Planned |  | Testing data
9 | High | 5 |  | Planned |  | Output generation

## Slide 11: PROJECT PLAN
User Story ID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 26/12/2021 | 28/12/2021 | 2 | Completed
2 |  | 29/12/2021 | 31/12/2021 | 3 | Completed
3 |  | 03/01/2021 | 08/01/2022 | 5 | Completed
4 | Sprint 2 | 09/01/2022 | 16/01/2022 | 8 | Planned
5 |  | 18/01/2022 | 22/01/2022 | 5 | Planned
6 | Sprint 3 | 23/01/2022 | 27/01/2022 | 5 | Planned
7 |  | 30/01/2022 | 05/02/2022 | 7 | Planned
8 | Sprint 4 | 06/02/2022 | 10/01/2022 | 5 | Planned
9 |  | 16/02/2022 | 19/02/2022 | 4 | Planned

## Slide 12: SPRINT PLAN
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1,#2,#3 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
Table design | 28/12/2021 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Form design | 31/12/2021 | 3 | 0 | 0 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 08/01/2021 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1
User story #4,#5,#6,#7,#8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Manage blood donation details | 16/01/2022 | 5 | 1 | 1 | 0 | 1 | 0 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Manage dataset. | 22/01/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1
Analyzing blood donation probability | 27/01/2022 | 5 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Machine learning | 05/02/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 1 | 1 | 1 | 0 | 1
Testing data | 10/01/2022 | 5 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Output generation | 19/02/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 1 | 1 | 1 | 1
Total |  | 40 | 4 | 4 | 2 | 4 | 3 | 2 | 0 | 2 | 0 | 5 | 4 | 4 | 3 | 4

## Slide 13: SPRINT 1 ACTUAL
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1,#2,#3 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
Table design | 28/12/2021 | 3 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Form design | 31/12/2021 | 2 | 0 | 0 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 08/01/2021 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1
User story #4,#5,#6,#7,#8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Manage blood donation details |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Manage dataset. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Analyzing blood donation probability |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Machine learning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Output generation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Total |  | 10 | 1 | 1 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1

## Slide 14
THANK YOU