## Slide 1: EMOTION DETECTION USING DEEPLEARNING
Asna av
Roll No:11
Product owner :MR. Balachandran Kp

## Slide 2
Table Of Contents:
1.Introduction
2. Modules
3. Developing Environment
4. User story
5. Product backlog
6. Project plan
7. Sprint plan
8. Sprint Actual 1

## Slide 3: EMOTION DETECTION USING DEEP LEARNING
The main function of this project is to access face from real time environment and identify his current mood by analyzing the facial emotions.
Emotions such as sadness, happiness, anger, fear, surprised and neutral state.
Detail face motions will be captured and appropriate emotions will be detected by using deep learning algorithm like CNN.
As emotional state of a person may influence concentration , task solving and decision making, affective computing vision is to make system able to recognize and influence human emotions in order to enhance productivity and effectiveness of working with computers.

## Slide 4
The main objective of this work is to access users face from a real time environment and identify his current mood by analysing the facial emotion. The user will be prompted to capture a picture , and after the image is captured, it will be preprocessed and the features extracted will be stored into the image database. These features obtained will then be sent to the trained neural network, which will predict features and use them to detect the emotion and obtain the results.
The Convolutional Neural Network (CNN) is a Deep Learning algorithm that can capture images, assign significance value (readable and discriminatory metrics) to the various aspects / elements in the image and are capable to discriminate one from the other. The previous processing required in the Convolutional Network is very trivial compared to other classification algorithms. While ancient filtering methods are hand-engineered, with adequate training, Convolutional Networks have the ability to study these filters / features.

## Slide 5
Basic Architecture

## Slide 6: Developing Environment
Hardware specification:
Processor : Intel Pentium Core i3 and above
Primary Memory : 4 GB RAM and above
Storage : 500 GB hard disk and above
Display : VGA Color Monitor
Key Board : Windows compatible
Mouse : Windows compatible
Software specification:
Language :Python
Front end : Python D_jango
Back end : SQLite
Dataset : Emotion detection dataset from kaggle website
Technologies Used: CNN algorithm
Operating system : windows 8 and above
IDE : Visual Studio code
Others : HTML,CS

## Slide 7
Modules
User
A user can register and login
After login user can inputs an image
User can view the result as text and voice format.
Admin
Admin creates the user interface for the user
Admin can view , delete and add new users

## Slide 8
USERSTORY
User Story ID | As a type of User | I want to <perform some task> | So that I can < Achieve Some Goal>
1 | User | Registering | Login using registration details
2 | User | Login | Do the uploading
3 | User | Uploading image | View the result as text and audio

## Slide 9
PRODUCT BACKLOG
User story ID | Priority <High/Medium/Low> | Size (Hours) | Sprint <#> | Status <Planned/In progress/Completed> | Release Date | Release Goal
1 | Medium | 2 | 1 | Completed | 1/12/2021 | Data set collection from kaggle website
1 | High | 3 |  | Completed | 15/12/2021 | preprocessing
1 | High | 7 |  | progress | 26/12/2021 | UI Designing
2 | High | 5 | 2 | planning | 1/1/2022 | Opencv library configuration
2 | Medium | 3 |  | planning | 15/1/2022 | Collecting user inputs
3 | High | 10 | 3 | planning | 28/01/2022 | coding
3 | High | 10 | 4 | planning | 4/02/2022 | testing
3 | High | 10 |  |  |  | 
 |  |  |  | planning | 10/2/2022 | Output generation

## Slide 10
PROJECT PLAN
User Story ID | Task Name | Start Date | End Date | Hours | Status
1 | Sprint 1 | 30/11/2021 | 1/12/2021 | 5 | Completed
1 |  | 5/12/2021 | 15/12/2021 |  | Completed
2 | Sprint 2 | 16/12/2021 | 26/12/2021 | 15 | Completed
2 |  | 28/12/2021 | 1/1/2022 |  | Completed
2 |  | 3/1/2022 | 15/1/2022 |  | Completed
3 | Sprint 3 | 17/1/2022 | 28/1/2022 | 10 | Completed
3 | Sprint 4 | 30/2/2022 | 4/02/2022 | 20 | Completed
3 |  | 5/02/2022 | 10/02/2022 |  | Completed

## Slide 11
Sprint plan
Backlog item | Status & Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12
User Story#1 |  |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Data set collection | 1/12/2021 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Preprocessing | 15/12/2021 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #1,2 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI designing & Library configuration, User input collection and | 1/01/2022 | 12 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
User story #2,3 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
coding | 15/01/2022 | 13 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
User story #3 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing & Output | 10/02/2022 | 20 | 2 | 2 | 2 | 1 | 2 | 1 | 2 | 2 | 2 | 1 | 2 | 1
Total |  | 50 | 8 | 5 | 5 | 3 | 4 | 3 | 4 | 4 | 4 | 3 | 4 | 3

## Slide 12
Sprint1 Actual
Backlog item | Status & Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12
User Story#1 |  |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Data set creation | 27/12/2021 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Preprocessing | 28/12/2021 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #1,2 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI designing & Library configuration, User input collection | 15/01/2022 |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #2,3 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
coding | 28/01/2022 |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #3 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing & Output | 10/02/2022 |  |  |  |  |  |  |  |  |  |  |  |  | 
Total |  | 50 | 5 | 5 |  |  |  |  |  |  |  |  |  | 
SPRINT1 ACTUAL

## Slide 13
Thank you