## Slide 1: Image Super Resolution
Mubashira km
Roll no: 30
Product Owner: Vasudevan T V

## Slide 2: Table of Contents
1. Description
2. Modules
3. Developing Environment
4. Product backlog
5. User story
6. Project plan
7. Sprint plan
8. Sprint Actual

## Slide 3: Description
High-resolution (HR) image reconstruction from single low-resolution (LR) image is one of the important vision applications.
Despite numerous algorithms have been successfully proposed in recent years, efficient and robust single-image super-resolution (SR) reconstruction is still challenging by several factors, such as inherent ambiguous mapping between the HR-LR images, necessary huge exemplar images, and computational load.
In this paper, we proposed a new learning-based method of single-image SR.
Inspired by simple mapping functions method, a mapping matrix table of HR-LR feature patches is calculated in the training phase.
Each atom of dictionary learned from LR feature patches is corresponding to a mapping matrix in the mapping matrix table.
Combining this mapping table with sparse coding, high quality and HR images are reconstructed in reconstruction phase.
The effectiveness and efficiency of this method is validated with experiments on the training datasets.
Compared with state-of-art methods, jagged and blurred artifacts are depressed effectively and high reconstruction quality is acquired with less exemplar images.

## Slide 4: MODULES
Module 1
Input Imaging
Preprocessing Image
Module 2
Data collection and preprocessing
Module 3
Comparison and Algorithm implementation
Module 4
Detection and Modifications
edge detection
replacing pixel data
writing image
show/save

## Slide 5: DEVELOPING ENVIRONMENT
Hardware specification:
i3 Processor Based Computer or higher
Memory: 1 GB RAM
Hard Drive: 50 GB
Monitor
Internet Connection
Software specification:
Language :Python
Front end : Python
Back end : python
Operating system : windows 7 or higher
IDE : PyCharm,Anaconda(spyder)

## Slide 6
PRODUCT BACKLOG
User Story ID | Priority<High/ Medium/ Low | Size(hours) | Sprint | Status/ Planned/ In progress/completed | Release date | Release goal
1 | medium | 5 | 1 | completed | 27/12/2021 | Input imaging
2 | medium | 5 |  | completed | 28/12/2021 | Preprocessing image
3 | medium | 5 | 2 | planned | 15/01/2022 | Data collection and preprocessing
4 | high | 10 | 3 | planned | 23/01/2022 | Comparison and algorithm Implementation
5 | high | 10 | 4 | planned | 26/01/2022 | Edge detection
6 | high | 10 |  | planned | 05/02/2022 | Replacing pixel datas
7 | medium | 5 |  | planned | 12/02/2022 | Writing image and show/save

## Slide 7
USER STORY
User story ID | As a<type of user> | I want to <perform some task> | So that I can <achieve some goal>
1 | User | Input imaging | Read image from a system
2 | User | Preprocessing image | Resize and color scheme changes as per project requirement
3 | User | Data collection and preprocessing | Cleaned final dataset
4 | User | Comparison and algorithm implementation | Compare different type algorithm and implement
5 | User | Edge detection | Finding boundaries Of objects within images
6 | User | Replacing pixel data | Spreaded pixel data replace with neighbours
7 | User | Writing image and show/save | Show and save image

## Slide 8
Project Plan
User | Task name | Start date | End date | Days | Status
1 | Sprint 1 | 27/12/2021 | 27/12/2021 | 2 days | completed
2 |  | 28/12/2021 | 28/12/2021 |  | completed
3 | Sprint2 | 15/01/2022 | 16/01/2022 | 2 days | planned
4 | Sprint 3 | 23/01/2022 | 24/01/2022 | 2 days | planned
5 | Sprint4 | 26/01/2022 | 27/01/2022 | 6 days | planned
6 |  | 5/02/2022 | 6/02/2022 |  | planned
7 |  | 12/02/2022 | 13/02/2022 |  | planned

## Slide 9
Sprint plan
Backlog items(user story | completion | Estimated hrs | day1 | day2 | day3 | day4 | day5 | day6 | day7 | day8 | day9 | day10 | day11 | day12
Input imaging | 27/12/2021 | 5 | 5 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Preprocessing image | 28/12/2021 | 5 | 0 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Data collection and preprocessing | 15/01/2022 | 5 | 0 | 0 | 2 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Comparison and algorithm implementation | 23/01/2022 | 10 | 0 | 0 | 0 | 0 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0
Edge detection | 26/01/2022 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 5 | 5 | 0 | 0 | 0 | 0
Replacing pixel data | 05/02/2022 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 5 | 5 | 0 | 0
Writing image Show/save | 12/02/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3 | 2
total |  | 50 | 5 | 5 | 2 | 3 | 5 | 5 | 5 | 5 | 5 | 5 | 3 | 2

## Slide 10
Backlog items(user story | completion | Estimated hrs | day1 | day2 | day3 | day4 | day5 | day6 | day7 | day8 | day9 | day10 | day11
Input imaging | 27/12/2021 | 5 | 5 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Preprocessing image | 28/12/2021 | 5 | 0 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Data collection and preprocessing |  |  |  |  |  |  |  |  |  |  |  |  | 
Comparison and algorithm implementation |  |  |  |  |  |  |  |  |  |  |  |  | 
Edge detection |  |  |  |  |  |  |  |  |  |  |  |  | 
Replacing pixel Data |  |  |  |  |  |  |  |  |  |  |  |  | 
Writing image Show/save |  |  |  |  |  |  |  |  |  |  |  |  | 
total |  | 10 | 5 | 5 |  |  |  |  |  |  |  |  | 
Sprint actual