## Slide 1: MEDLAR
Medical lab report generator
A mini project by Muhammed Munees M
MES20MCA-2034
Product Owner : Jabir Sir

## Slide 2: Table of Contents
Sl.no. |  | 
1 | Project Description | 3
2 | Modules | 4
3 | Methodology | 5
4 | Developing Environment | 6
5 | Future Enhancements | 7
6 | User Story | 8
7 | Product Backlog | 9
8 | Project Plan | 10
9 | Sprint Plan | 11
10 | Sprint Actuals | 12

## Slide 3: Project Description
The project is to create a web application that stores the data from different medical analysers.
The data produced differs from one device to another
This application generates reports according to data fed.
All the user(patient) information, details of the test like RBC, WBC, platelets counts and others.
These data are easily fed into the system for further manipulation.
It also enables the admin to add, delete and update the medical data which is acquired from the analysers
The analysers and the data stored are as follows :
Haematology :RBC WBC platelet count ,ESR ,PCV,HB,PCHC,MCV
Kidney function test : urea ,creatinine ,uric acid
Liver function test :ALT,AST,ALP, Bilirubin

## Slide 4: Modules
Module 1:- User
Data entered by admin can be viewed as a medical report
User can update blood pressure level and check normal or not
User van view blood sugar and creatin levels as graphs and view report
Module 2:- Admin
Admin can manage users
Admin can add patients medical reports
Admin can view all patients data and medical reports

## Slide 5: Methodology

## Slide 6
Operating system - windows 7 or above
Frontend Development - HTML, CSS, JAVASCRIPT
Backend Development - Node.js web server
Database – Mongo DB
Platform used – Vs code
Web browser - google chrome, fire fox, Microsoft edge
Frame work – Express Web Framework
Developing Environment

## Slide 7: Future Enhancements
Referral System.
Integrate this application with test devices and diagnosing machines to get immediate results.
More diagnosis data and test results.

## Slide 8: User Stories
UserStoryID | As a <type of user> | I want to | So that I can
1 | User | login | Login successfully with correct credentials.
2 | User | Registration | register as a new user in this app
3 | User | View report | View test result
4 | User | Add blood pressure | Check blood pressure level is normal or not
5 | Admin | Manage users | Add patients and view their medical reports
6 | Admin | Generate Test Report | Generate Test report of Patients (pfd)

## Slide 9: Product Backlog
User Story ID | Priority <High/Medium/Low> | Size (Hours) | Sprint <#> | Status <Planned/In progress/Completed> | Release Date | Release Goal
1 | Medium | 12 | 1 | Completed | 09-12-22 | form design
2 | High | 18 | 2 | Completed | 22-01-22 | Admin Module
3 | High | 20 | 3 | Completed | 15-02-22 | User Module

## Slide 10
Backlog Item | Status & completion date | Original estimate in hours | Day1 09/01 | Day2 10/01 | Day3 11/01 | Day4 12/01 | Day5 13/01 | Day6 14/01 | Day7 15/01 | Day8 16/01 | Day9 17/01 | Day10 18/01 | Day11 19/01 | Day12 20/01 | Day13 21/01 | Day14 22/01
User story #1 |  | hrs | hrs | Hrs | hrs | Hrs | Hrs | hrs | Hrs | hrs | hrs | Hrs | Hrs | Hrs | Hrs | hrs
UI designing | 13/01/2022 | 5 | 1 | 1 | 0 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 18/01/2022 | 6 | 0 | 0 | 0 | 0 | 0 | 2 | 0 | 1 | 1 | 2 | 0 | 0 | 0 | 0
Testing | 22/01/2022 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1
total |  | 13 | 1 | 1 | 0 | 2 | 1 | 2 | 0 | 1 | 1 | 2 | 0 | 0 | 1 | 1

## Slide 11: Project Plan
User Story ID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 26/12/2021 | 08/01/2021 | 12 | Completed
4 | Sprint 2 | 09/01/2022 | 22/01/2022 | 13 | Completed
6 | Sprint 3 | 02/02/2022 | 15/01/2022 | 13 | Completed

## Slide 12: Sprint Backlog
Backlog Item | Status & completion date | Original estimate in hours | Day1 02/02 | Day2 03/02 | Day3 04/02 | Day4 05/02 | Day5 06/02 | Day6 07/02 | Day7 08/02 | Day8 09/02 | Day9 10/02 | Day10 11/02 | Day11 12/02 | Day12 13/02 | Day13 14/02 | Day14 15/02
User story #1 |  | hrs | hrs | Hrs | hrs | Hrs | Hrs | hrs | Hrs | hrs | hrs | Hrs | Hrs | Hrs | Hrs | hrs
UI designing | 07/02/2022 | 5 | 1 | 1 | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 12/02/2022 | 6 | 0 | 0 | 0 | 0 | 0 | 2 | 2 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Testing | 15/02/2022 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1
total |  | 13 | 1 | 1 | 0 | 2 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 0 | 1 | 1

## Slide 13: Sprint Backlog Actual
Backlog Item | Status & completion date | Original estimate in hours | Day1 02/02 | Day2 03/02 | Day3 04/02 | Day4 05/02 | Day5 06/02 | Day6 07/02 | Day7 08/02 | Day8 09/02 | Day9 10/02 | Day10 11/02 | Day11 12/02 | Day12 13/02 | Day13 14/02 | Day14 15/02
User story #1 |  | hrs | hrs | Hrs | hrs | Hrs | Hrs | hrs | Hrs | hrs | hrs | Hrs | Hrs | Hrs | Hrs | hrs
UI designing | 07/02/2022 | 5 | 1 | 1 | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 12/02/2022 | 6 | 0 | 0 | 0 | 0 | 0 | 2 | 2 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Testing | 15/02/2022 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1
total |  | 13 | 1 | 1 | 0 | 2 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 0 | 1 | 1

## Slide 14
THANK YOU