## Slide 1: GRAPHICAL PASSWORD AUTHENTICATION USING PASS POINT SCHEME
Name: Sushna
Rollno: 56
Product Owner:Nowshad C V

## Slide 2: Table of Content
Description
Modules
Developing Environment
Product Backlog
User Story
Project Plan
Sprint Plan
Sprint1 Actual

## Slide 3: Description
Authentication is the first line of defence against compromising confidentiality and integrity. Alphanumerical usernames and passwords are the most common method of computer authentication. This method has many drawbacks. Usually people use passwords that can be easily guessed, so that it does not becomes hard to remember. Hence to encounter this problem, researches have developed graphical password authentication methods that use pictures as passwords. Graphical passwords are an alternative to text-based passwords where user is asked to recall an image or parts of an image instead of a word. We are further discussing new and more secure graphical password system called pass points. We are further discussing new and more secure graphical password system called pass points.

## Slide 4
In pass points system users can create many points click sequence on a background image. The graphical password is new technique which is more secure than text-based passwords . In graphical passwords, sequence of clicks is generated to derive the password. The click events are performed on same image or different image. Or users can also select sequence of images. Users can submit image then he/she can click on the image to create a password then the system pixel tolerance calculates each pixel around. And then while authenticating user needs to click within the tolerances in the correct sequences. The graphical password is new technique which is more secure than text-based passwords. In graphical passwords, sequence of clicks is generated to derive the password. The click events are performed on same image or different image. Users can submit image then he/she can click on the image to create a password then the system pixel tolerance calculates each pixel around. And then while authenticating user needs to click within the tolerances in the correct sequences.

## Slide 5: Modules
1.Registration and Algorithm Implementation
Input Image
Image Preprocessing
Defining Click Points
Algorithm Implementation
Save to Dataset
2.Input and Authentication
Input Image
Image Preprocessing
Selecting clickpoints
Checking with dataset
3.Comparison and result
If Data present
Login

## Slide 6: Developing Environment
Hardware specification:
Processor: i3 Based Computer or higher
Memory: 1 GB RAM
Hard Drive: 50 GB
Monitor
Internet Connection
Software specification:
Language :Python
Front end : Python
Back end : Python
Operating system : windows 7 and above
IDE : PyCham

## Slide 7: Product Backlog
User Story ID | Priority | Size(Hours) | Sprint | Status | Release Date | Release Goal
1 | High |  | 1 | Planned | 28/12/2021 | Defining Click Points
2 | High |  |  | Planned | 28/12/2021 | Algorithm Implimentation
3 | Medium |  |  | Planned | 30/12/2021 | Save to Dataset
4 | High |  | 2 | Planned | 31/12/2021 | Selecting Click Points
5 | High |  |  | Planned | 15/01/2022 | Checking with Dataset
6 | Medium |  | 3 | Planned | 17/01/2022 | If Data Present
7 | Medium |  |  | Planned | 17/01/2022 | Login

## Slide 8: User Story
User Story ID | As a<type of user> | I want to<perform some task> | So that I can<achieve some goal>
1 | User | Defining Click Points | Choosing click points inside image
2 | User | Algorithm Implementation | Click point tolerance calculation algorithm
3 | User | Save to Dataset | Saving the tolerance data
4 | User | Selecting clickpoints | Authenticate previously registered click points
5 | User | Checking with dataset | Checking with tolerance point
6 | User | If Data present | Checking if data present or not
7 | User | Login | If yes login success otherwise login failed

## Slide 9: Project Plan
User Story ID | Task Name | Start Date | End Date | Days | Status
1 | Sprint1 | 28/12/2021 | 28/12/2021 | 5 | completed
2 |  | 28/12/2021 | 28/12/2021 |  | completed
3 |  | 30/12/2021 | 30/12/2021 |  | completed
4 | Sprint2 | 31/12/2021 | 31/12/2021 | 5 | planned
5 |  | 15/01/2022 | 15/01/2022 |  | planned
6 | Sprint3 | 17/01/2022 | 17/01/2022 | 1 | planned
7 |  | 17/01/2022 | 17/01/2022 |  | planned

## Slide 10: Sprint Plan
Backlog Items(user story) | Completion date | Estimated hrs | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10
1 | 28/12/2020 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
2 | 28/12/2020 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
3 | 30/12/2020 | 5 | 1 | 1 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0
4 | 31/12/2020 | 5 | 2 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0
5 | 15/01/2022 | 5 | 1 | 3 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
6 | 17/01/2022 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
7 | 17/01/2022 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
8 | 20/01/2022 | 5 | 2 | 1 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0
Backlog Items(user story) | Completion date | Estimated hrs. | Day 1 Hrs. | Day 2 Hrs. | Day 3 Hrs. | Day 4 Hrs. | Day 5 Hrs. | Day 6 Hrs. | Day 7 Hrs. | Day 8 Hrs. | Day 9 Hrs. | Day 10 Hrs.
1 | 28/12/2020 | 5 | 1 | 1 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0
2 | 28/12/2020 | 5 | 2 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0
3 | 30/12/2022 | 5 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
4 | 31/12/2022 | 5 | 2 | 1 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0
5 | 15/01/2022 | 5 | 3 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
6 | 17/01/2022 | 2 | 3 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
7 | 17/01/2022 | 3 | 2 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Total |  | 30 |  |  |  |  |  |  |  |  |  | 

## Slide 11: Sprint1 Actual
Backlog Items(user story) | Completion date | Estimatted hrs | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10
1 | 28/12/2020 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
2 | 28/12/2020 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
3 | 30/12/2020 | 5 | 1 | 1 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0
4 | 31/12/2020 | 5 | 2 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0
5 | 15/01/2022 | 5 | 1 | 3 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
6 | 17/01/2022 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
7 | 17/01/2022 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
8 | 20/01/2022 | 5 | 2 | 1 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0
Backlog Items(user story) | Completion date | Estimated hrs. | Day 1 Hrs. | Day 2 Hrs. | Day 3 Hrs. | Day 4 Hrs. | Day 5 Hrs. | Day 6 Hrs. | Day 7 Hrs. | Day 8 Hrs. | Day 9 Hrs. | Day 10 Hrs.
1 | 28/12/2020 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
2 | 28/12/2020 | 5 | 1 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0
3 |  |  |  |  |  |  |  |  |  |  |  | 
4 |  |  |  |  |  |  |  |  |  |  |  | 
5 |  |  |  |  |  |  |  |  |  |  |  | 
6 |  |  |  |  |  |  |  |  |  |  |  | 
7 |  |  |  |  |  |  |  |  |  |  |  | 
Total |  | 30 |  |  |  |  |  |  |  |  |  | 

## Slide 12
THANK YOU