## Slide 1: Video game development using unity (FPS)
A mini project by Aman Abdul Malik K P
MES20MCA-2004
Product Owner : Mr. Hyder Ali K

## Slide 2
TABLE OF CONTENTS | 
Project Description | 3
Modules | 4
Developing Environment | 10
Product Backlog | 12
User Story | 14
Project Plan | 16
Sprint Backlog Plan | 19
Sprint Backlog Actual | 24

## Slide 3: Captain G
Captain G is a 3D First-Person Shooter(FPS) game developed with Unity Engine. First-person shooter (FPS) is a sub-genre of shooter video games centered on guns and other weapon-based combat in a first-person perspective, with the player experiencing the action through the eyes of the protagonist and controlling the player character in a three-dimensional space. The genre shares common traits with other shooter games. Shooter video games or shooters are a sub-genre of action video games where the focus is almost entirely on the defeat of the character's enemies using the weapons given to the player.

## Slide 4: Modules

## Slide 5: Module 1: Prototype
A sample scene with templates describing the main theme or story of the game.
The scene will contain:
  Main character (Hero) and weapons
  World or terrain
  Enemies
  Other game objects

## Slide 6: Module 2: Design 3 different tracks * Time attack Circuit
Terrain and World Design
Character design and customizations
Weapon design and modifications
Level design

## Slide 7: Module 3: game mechanics
Player movement and actions
Game physics
Key bindings and game controls

## Slide 8: Module 4: game Ai tracks and cars will be added Different difficulty levels   Easy   Medium   Hard
Enemy behavior
Combat AI
Player recognition
Hunting
Different difficulty levels:
  Easy
  Medium
  Hard

## Slide 9: Module 5: UI Various user interfaces for   Game Launch Screen   Main Menu   Pause Menu   Mini Map   Speedometer   Time   Lap
User interfaces for
  Game Launch Screen
  Main Menu
  Pause Menu
  Mini Map
  Player Health
  Point count
  Ammo count
  Timer
  Weapon Selection

## Slide 10: Developing Environment

## Slide 11
Hardware Requirements
  Processor - Intel Core i5 (min)
  Speed - 1.5 GHz (min)
  RAM - 4 GB (min)
  Hard Disk - 50 GB or (min)
  GPU - 1 GB (min)
Software Requirements
Operating System - Windows 10
Game Engine - Unity
Programming Language - C#
SFX - Audacity
Modeling - Blender (if necessary)
Texturing - Photoshop (if necessary)

## Slide 12: Product backlog

## Slide 13
User story ID | Priority <High / Medium / Low> | Size (Hours) | Sprint <#> | Status <Planned / In progress / Completed> | Release Date | Release Goal
1 | High | 6 | 1 | Completed |  | Creation of player in first person perspective
2 | High | 6 |  | In progress |  | Creation of enemy characters
3 | High | 4 |  | Completed |  | Maps(Terrain, World)
4 | High | 6 | 2 | Planned |  | World / Terrain design
5 | High | 2 |  | Planned |  | Main mode (Scripting, UI)
6 | Low | 2 |  | Planned |  | Time attack (Scripting, UI)
7 | High | 10 | 3 | Planned |  | AI and Selectable weapons (Coding)
8 | High | 2 | 4 | Planned |  | Difficulty levels
9 | Low | 2 |  | Planned |  | Key Binding
10 | High | 10 |  | Planned |  | Final UI

## Slide 14: User stories

## Slide 15
User Story ID | As a type of User | I want to <perform some task> | So that I can < Achieve Some Goal>
1 | Player | Control the main character | Move and interact in the game world
2 | Player | See the enemies | Destroy the enemies
3 | Player | See the map | Know what to expect
4 | Player | See the world and terrain | Know where to go next
5 | Player | See the UI for main mode | Play the main mode
6 | Player | See the UI for time attack mode | Play the time attack mode
7 | Player | See type of enemies and see different weapons | Use different weapons on different enemies
8 | Player | Select difficulty levels | Make the gameplay more challenging
9 | Player | View key bindings | Know the gaming controls
10 | Player | See final UI | 

## Slide 16: project plan

## Slide 17
User Story ID | Task Name | Start Date | End Date | Days | Status
SPRINT 1 |  |  |  |  | 
1 | Player Character | 30/11/2021 | 10/12/2021 | 10 | Completed
2 | Maps(world, terrain) | 15/12/2021 | 19/12/2021 | 4 | Completed
SPRINT 2 |  |  |  |  | 
3 | Creation of enemy characters | 15/01/2022 | 25/01/22 | 10 | In progress
4 | World / Terrain design | 26/01/22 | 27/01/22 | 2 | In progress
5 | Main mode (Scripting, UI) | 29/01/22 | 31/01/2022 | 2 | In progress

## Slide 18
User Story ID | Task Name | Start Date | End Date | Days | Status
SPRINT 3 |  |  |  |  | 
6 | Time attack (Scripting, UI) | 03/02/2022 | 12/02/2022 | 10 | Planned
7 | AI and Selectable weapons (Coding) | 17/02/2022 | 20/02/2022 | 3 | Planned
SPRINT 4 |  |  |  |  | 
8 | Difficulty Levels | 21/02/2022 | 23/02/2022 | 3 | Planned
9 | Key Binding | 24/03/2022 | 26/02/2022 | 3 | Planned
10 | Final UI | 26/03/2022 | 02/03/2022 | 8 | In progress

## Slide 19: Sprint backlog

## Slide 20
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
Modelling (Player) | Completed | 4 | 1 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Script | Completed | 2 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 1 |  |  | 0 | 0 | 0 | 0
Testing | In progress | Continuous | Yes |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Modelling (Enemies) | In progress | 4 | 0 |  | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 0 | 0
Script | In progress | 2 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0

## Slide 21
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #3 Design (maps) | Planned | 4 | 1 | 1 | 1 | 1 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #4 Design (World, terrain) | Planned | 6 | 1 | 1 | 1 | 0 | 0 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0
User story #5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
(UI, Scripting) | Planned | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0
Testing | Planned | Continuous |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 22
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #6 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
Script | Planned | 2 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 1 |  |  | 0 | 0 | 0 | 0
Testing | Planned | Continuous | Yes |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Scripting(AI) | Planned | 10 | 2 | 0 | 2 | 0 | 1 | 1 | 1 | 0 | 2 | 0 | 0 | 0 | 1 | 

## Slide 23
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #8 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
Script(difficulty level) | Planned | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #9 (Key binding) | Planned | 2 | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Testing | Planned | Continuous | Yes |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Scripting | Planned | 3 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 1 | 0 | 0 | 1 | 0 | 0 | 0
Designing | Planned | 5 | 0 |  |  |  |  | 1 | 1 |  | 1 | 1 |  | 1 | 0 | 0
Final Test | Planned | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 

## Slide 24: Sprint 1 Actual

## Slide 25
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
Modelling (player) | Completed | 5 | 1 | 1 | 1 | 2 | 0 |  |  |  |  |  |  |  |  | 
Script | Completed | 5 |  |  |  |  |  | 1 | 0 | 1 | 1 | 2 | 0 | 0 | 0 | 0
Testing | In progress | Continuous | Yes |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Modelling (Track) | Completed | 2 |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 
Modelling (Terrain) | Completed | 2 |  |  |  |  |  |  |  |  |  |  |  |  | 0 | 2

## Slide 26: Thank you!