## Slide 1: RUMOR DETECTION FROM SOCAIL MEDIA
NAME:AYISHA BEEBA
ROLL NO:13
PRODUCT OWNER: Dr Geevar C Zacharias

## Slide 2: CONTENTS
Description
Modules
Developing Environment
Product Backlog
User Story
Project Plan
Sprint Plan

## Slide 3: Rumor Detection from Social Media
Nowadays, people are using social media networks to share their ideas, opinions, and feeling. Also, access to news is effortless and comfort with the using of social media networks which in the past people had to use newspapers and magazines to get aware of the world situations, but now they are using from social media networks to read the latest news just in a minute after a bad or good news occurred in the world. people are addicted to reading the news by using social media networks, which is the easiest way for them, but one issue that sometimes decreases the popularity of social media is dealing with Rumor. Here the main work is to seek the best outcome to find and detect Rumor and misleading news from social media networks with the help of deep learning by analyzing the similarity of the news
OBJECTIVES
• Providing easiest method to find a news is Rumor or not
• Using deep learning to make the output more accurate
• Awareness about Rumor news on social media

## Slide 4: MODULES
Module 1: Admin
• View users
• View feedback
• View complaint and send reply
• Block /Unblock users
Module 2: User
• Update profile
• Add and Manage friend request
• Send friend request
• View post and news
• Add news and post
• Add and view comments
• Send complaint and view reply
• Send feedback

## Slide 5: DEVELOPING ENVIRONMENT
HARDWARE REQUIREMENTS:
Processor : Intel Pentium Core i3 and above, 64 bits
RAM : Min 3GB RAM
HARD DISK: 10 GB
SOFTWARE REQUIREMENTS:
OPERATING SYSTEM: WINDOWS 10
FRONT END: HTML, CSS, JAVASCRIPT
BACK END: Mysql
IDE USED: Jetbrains Pycharm, Android studio
TECHNOLOGY USED: PYTHON JAVA

## Slide 6: PRODUCT BACKLOG
User Story ID | Priority<High/Medium/Low> | Size(Hours) | Sprint | Status<Planned/In progress/Completed> | Release Date | Release Goal
1 | Medium | 5 |  | Completed | 27/12/2021 | Collection of datasets from kaggle
 |  |  | 1 |  |  | 
 |  |  |  | Completed | 28/12/2021, 29/12/2021 | Preprocessing of collected data
2 | High | 10 |  |  |  | 
3 | Medium | 5 |  | Completed | 30/12/2021 | Visualisation of data
4 | Medium | 4 | 2 | Planned | 22/01/2022 | Split data into training & testing set
5 | High | 6 |  | Planned | 23/01/2022, 24/01/2022 | Train the data
6 | High | 10 | 3 | Planned | 26/01/2022, 29/01/2022 | UI designing
7 | High | 6 | 4 | Planned | 05/02/2022-06/02/2022 | Testing & collect input from user
8 | Medium | 4 |  | Planned | 12/02/2022 | Generate Result

## Slide 7: USER STORY
UserStoryID | As a <type of user> | I want to | So that I can
1 | Table design | Design tables for project | Create tables with normalization
2 | Form design | Complete form design | Complete form designs for our project
3 | Linking | Load and link html pages | Complete load and link
4 | Admin | login | login successful with correct username and password
5 | Admin | View feedback | View feedback from table with user information
6 | Admin | View users | View registered users
7 | Block and unblock users | Block and unblock users | Bglock and unblock users

## Slide 8: PROJECT PLAN
User Story ID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 27/12/2021 | 27/12/2021 | 4 | Completed
2 |  | 28/12/2021 | 29/12/2021 |  | Completed
3 |  | 30/12/2021 | 30/12/2021 |  | Completed
4 | Sprint 2 | 22/1/2022 | 22/1/2022 | 3 | Planned
5 |  | 23/1/2022 | 24/1/2022 |  | Planned
6 | Sprint 3 | 26/01/2022 | 29/01/2022 | 4 | Planned
7 | Sprint 4 | 05/02/2022 | 06/02/2022 | 3 | Planned
8 |  | 12/02/2022 | 12/02/2022 |  | Planned

## Slide 9: SPRINT ACTUAL
Backlog Item | Status and Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Day 14
User story #1,2,3 | Completed |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Dtaset Collection | 27/12/2021 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Preprocessing | 29/12/2021 | 10 | 0 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Visualisation | 30/12/2021 | 5 | 0 | 0 | 0 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #4,5 | Planned |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Split the Data | 22/1/2022 | 4 | 0 | 0 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Train the Data | 24/1/2022 | 6 | 0 | 0 | 0 | 0 | 0 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #6 | Planned |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
UI Designing | 29/01/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 3 | 3 | 3 | 0 | 0 | 0
User story #7,8 | Planned |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Testing & collect input from user | 06/02/2022 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3 | 3 | 0
Generate Result | 12/02/2022 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4