## Slide 1: SMART RESUME SELECTOR
MOHAMMED ADHEEB P
MES20MCA-2025
PRODUCT OWNER- VASUDEVAN T V

## Slide 2: TABLE OF CONTENTS
Introduction
Modules
Data Flow Diagram
Table Design
Developing Environment
Product Backlog
User Stories
Project Plan
Sprint Plans
Sprint Actual

## Slide 3: INTRODUCTION
Job is an important phase of a person’s life as it brings out the true personality and tests you in pressure handling situations. It is often seen that the correct person is not placed for the position and later organization find that the selected employee does not have the required skills and qualification which results in dissatisfaction with employee. Every time user looks for a job it will show a lot of job suggestions and most of them are not a good job for the user it will definitely confuses the user. In this project we suggest jobs for users that are perfectly matches with user requirements.

## Slide 4: MODULES
Admin
Login.
Approve Company.
View Companies.
View Candidates.
View Feedback.
Block and Unblock Company.
Company
Registration.
Login.
Add Vacancies.
View Applications.
Update Status.
Feedback.
Candidate
Registration.
Login.
View Company.
View Vacancies.
View Recommendation.
Apply for Vacancy.
Feedback.

## Slide 5: DFD
Level 0

## Slide 6: Level 1.1

## Slide 7: Level 1.2

## Slide 8: Level 1.3

## Slide 9: Table Design

## Slide 10: DEVELOPING ENVIRONMENT
Hardware Requirements
  Input Device : Mouse, Keyboard
  Output Device : Monitor
  Memory : 4 Gb Ram(Minimum)
  Processor : Intel core i3 or above
Software Requirements
  Operating System : Windows 8 /10 for Better Performance
  Front End : HTML, CSS, Javascript
  Back End : Mysql, Python (Flask)
  Software Used : Pycharm

## Slide 11: PRODUCT BACKLOG

## Slide 12
User Story ID | Priority <High/Medium/Low> | Size (Hours) | Sprint <#> | Status <Planned/In progress/Completed> | Release Date | Release Goal
1 | Medium | 2 | 1 | Completed |  | Table design
2 | High | 3 |  | Completed |  | Form design
3 | High | 5 |  | Completed |  | Basic coding
3 | High | 5 | 2 | Planned |  | Automatic occupational category classification
4 | Medium | 5 |  | Planned |  | Sorting vacancies based on the qualification.
5 | High | 5 | 3 | Planned |  | Select best vacancies based on the qualification.
6 | medium | 5 |  |  |  | 
7 | Medium | 5 | 4 | Planned |  | Section based scoring
8 | High | 5 |  | Planned |  | Ranking of vacancies based on score.

## Slide 13: USER STORIES
User StoryID | As a <type of user> | I want to | So that I can
1 | Admin | login | login successful with correct username and password
2 | Admin | Accept company | view registered companies and accept or decline company
3 | Admin | View accepted company | view accepted companies
4 |  |  | 
5 |  |  | 
6 |  |  | 
7 |  |  | 
8 |  |  | 
9 |  |  | 
10 |  |  | 
11 |  |  | 
12 |  |  | 
13 |  |  | 
14 |  |  | 
15 |  |  | 
16 |  |  | 
17 |  |  | 

## Slide 14: PROJECT PLAN
User story ID | Task name | Start date | End date | Days | Status
Sprint1 |  |  |  |  | 
1 | UI designing | 30/11/2021 | 02/12/2021 | 3 | Completed
2 | Database connectivity | 10/12/2021 | 12/12/2021 | 2 | Completed
3 | Coding | 22/11/2021 | 27/12/2021 | 5 | Completed
Sprint2 |  |  |  |  | 
4 | UI designing | 28/12/2022 | 31/01/2022 | 3 | In progress
5 | Database connectivity | 1/01/2022 | 4/01/2022 | 3 | In progress
6 | Coding | 15/01/2022 | 21/01/2022 | 6 | In progress

## Slide 15
User story ID | Task name | Start date | End date | Days | Status
Sprint3 |  |  |  |  | 
7 | UI designing | 05/02/2022 | 07/02/2022 | 2 | In progress
8 | Database connectivity | 09/02/2022 | 10/02/2022 | 1 | In progress
9 | Coding | 12/02/2022 | 15/02/2022 | 3 | In progress
10 | Testing & validation | 16/02/2022 | 20/02/2022 | 4 | In progress
Sprint4 |  |  |  |  | 
11 | UI designing | 21/02/2022 | 23/02/2022 | 2 | In progress
12 | Database connectivity | 24/02/2022 | 25/02/2022 | 1 | In progress
13 | Coding | 26/02/2022 | 28/02/2022 | 2 | In progress

## Slide 16: SPRINT BACKLOG PLAN
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
UI designing | 18/12/2021 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Database connectivity | 24/12/2021 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 08/01/2022 | 5 | 1 | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI designing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Database connectivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Coding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 17: SPRINT ACTUAL
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
UI designing | 18/12/2021 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Database connectivity | 24/12/2021 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 08/01/2022 | 5 | 1 | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
User story #2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UI designing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Database connectivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Coding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |