## Slide 1
AI OPTICS:OBJECT RECOGANITION AND CAPTION GENERATION FOR BLINDS USING DEEP LEARNING METHODOLAGIES
MOHAMMED AFNAN PP
MES20MCA-2026
PRODUCT OWNER: MR.VASUDEVAN TV

## Slide 2
TABLE OF CONTENTS
Introduction
Modules
Data Flow Diagram
Table Design
Developing Environment
Product Backlog
User Stories
Project Plan
Sprint Plans
Sprint Actual

## Slide 3
Millions of people around the world face major disability of visual impairment. Vision provides all the information needed for reading, body movement, mobility and its loss can severely affect an individual’s professional and social advancement. It was reported by the World Health Organization (WHO) that out of 1.3 billion people that suffer from one or another form of visual impairment, 36 million suffer from complete blindness. Problems are often faced by people with impaired vision or complete blindness once they are out of their familiarized environments. Corporeal development is one of the major issues for the people suffering from impaired vision. They also are unable to recognize an object without physically feeling it and can’t savor the beauty of the nature. Many assistive devices have been made commercially available for the visually impaired community of the society to help them read and recognize objects, enhancing their experience. In this paper we propose and end-to-end accessible solution to provide purposeful acknowledgement and guidance using object recognition and caption generation for enabling video to audio aid for the visually impaired community of the society. The aim of purposeful acknowledgement and guidance is to extract the range and direction of the obstacles within a finite and defined free space captured by the camera of the device. The object detection and recognition algorithm will be fed results to the caption generation algorithm for explaining the scene of the surrounding to the visually impaired in audio format
INTRODUCTION

## Slide 4
MODULES
Volunteer/ care taker
Signup
Login
View profile, edit , change password
Blind person management(add,edit,view,delete) View emergency help
Sent message to blind
Sent complaints and view reply View location of blind person
Blind person
Authentication check using imei number
Object detection and voice out
Emergency command invocation using voice (sms,web)
Location updation using gps
Video Calling

## Slide 5
DATA FLOW DIAGRAM
LEVEL 0

## Slide 6
LEVEL 1.1

## Slide 7
LEVEL 1.2

## Slide 8
TABLE DESIGN

## Slide 9
DEVELOPING ENVIRONMENT
Processor - intel x86
Speed - 1.1 ghz
RAM – 700 MB (min)
Hard disk - 150 MB
Key board - standard windows keyboard
Mouse - two or three button mouse
Monitor - SVG
Operating system - windows 7 or above ,android
Frontend - HTML, CSS, Python
Backend – mysql
Platform used – pycharm , sqlyog
Web browser - google chrome, fire fox, microsoft edge
Frame work - flask

## Slide 10
PRODUCT BACKLOG
User Story ID | Priority <High/Medium/Low> | Size (Hours) | Sprint <#> | Status <Planned/In progress/Completed> | Release Date | Release Goal
1 | Medium | 2 | 1 | Completed |  | Table design
2 | High | 3 |  | Completed |  | Form design
3 | High | 5 |  | Completed |  | Basic coding
3 | High | 5 | 2 | Planned |  | Creation data set
4 | Medium | 5 |  | Planned |  | Preprocessing
5 | High | 5 | 3 | Planned |  | Training
6 | medium | 5 |  | Planned |  | Voice Alert
7 | Medium | 5 | 4 | Planned |  | Testing data
8 | High | 5 |  | Planned |  | Output generation

## Slide 11
USER STORIES
UserStoryID | As a <type of user> | I want to | So that I can
1 | Table design | Design tables for project | Create tables with normalization
2 | Form design | Complete form design | Complete form designs for our project
3 | Linking | Load and link html pages | Complete load and link
4 | Volunteer | login | login successful with correct username and password
5 | Volunteer | Update Profile | View and update all the personal details.
6 | Volunteer | View emergency help | view blind persons emergency help and track the current location.

## Slide 12
PROJECT PLAN
User story ID | Task name | Start date | End date | Days | Status
Sprint1 |  |  |  |  | 
1 | UI designing | 30/11/2021 | 02/12/2021 | 3 | Completed
2 | Database connectivity | 10/12/2021 | 12/12/2021 | 2 | Completed
3 | Coding | 22/11/2021 | 27/12/2021 | 5 | Completed
Sprint2 |  |  |  |  | 
4 | UI designing | 28/12/2022 | 31/01/2022 | 3 | In progress
5 | Database connectivity | 1/01/2022 | 4/01/2022 | 3 | In progress
6 | Coding | 15/01/2022 | 21/01/2022 | 6 | In progress

## Slide 13
User story ID | Task name | Start date | End date | Days | Status
Sprint3 |  |  |  |  | 
7 | UI designing | 05/02/2022 | 07/02/2022 | 2 | In progress
8 | Database connectivity | 09/02/2022 | 10/02/2022 | 1 | In progress
9 | Coding | 12/02/2022 | 15/02/2022 | 3 | In progress
10 | Testing & validation | 16/02/2022 | 20/02/2022 | 4 | In progress
Sprint4 |  |  |  |  | 
11 | UI designing | 21/02/2022 | 23/02/2022 | 2 | In progress
12 | Database connectivity | 24/02/2022 | 25/002/2022 | 1 | In progress
13 | Coding | 26/02/2022 | 28/02/2022 | 5 | In progress

## Slide 14: SPRINT BACKLOG PLAN
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1,#2,#3,#4 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
User registration form | 28/12/2021 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User Login form | 31/12/2021 | 3 | 0 | 0 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Home page | 08/01/2021 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1
Admin Login |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Admin View | 16/01/2022 | 5 | 1 | 1 | 0 | 1 | 0 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0
User View for booking | 22/01/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1
Database operations in Admin | 27/01/2022 | 5 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Database operations for user booking | 05/02/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 1 | 1 | 1 | 0 | 1
Show booking over view | 10/01/2022 | 5 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Website hosting | 20/02/2022 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 1 | 1 | 1 | 1
Total |  | 40 | 4 | 4 | 2 | 4 | 3 | 2 | 0 | 2 | 0 | 5 | 4 | 4 | 3 | 4

## Slide 15: SPRINT ACTUAL
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1,#2,#3,#4 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
User registration form | 28/12/2021 | 3 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User Login form | 31/12/2021 | 2 | 0 | 0 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Home page | 08/01/2021 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1
Basic coding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Creation data set |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preprocessing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Voice Alert |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Website hosting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Total |  | 10 | 1 | 1 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 1 | 1 | 1 | 1 | 1