## Slide 1: HEALTH INSURANCE CLAIM
PANCHAMI.P.M
MES20MCA-2038
PRODUCT OWNER-MS PRIYA JD

## Slide 2: TABLE OF CONTENTS
Introduction
Modules
Data Flow Diagram
Table Design
Developing Environment
User Stories
Product Backlog
Project Plan
Sprint Plan
Sprint Backlog
Sprint Actual

## Slide 3: INTRODUCTION
In this project a system and method for a rules-based pre-adjudication of a benefits claim submission is disclosed. The reviewing and adjudicating medical insurance claims is done electronically. In support medical procedure eligibility verification, data entry editing, electronic claim submission, claim status determination and electronic remittance processing is also done. The Medicare Claim helps us in creating the model for each registration and keeps tracking of claim management. It includes Main Modules like Admin, Health Provider, Insurance Company and Patients.
Insurance company processes the claim and updates the status for each claim. Advantage associated with the system is quicker claims processing and remittance, reduced transaction fees and direct connections with insurance companies.

## Slide 4: MODULES
Admin
Health provider management.
Claim related complaint management.
Insurance company management.
Health Provider
Account creation.
Add Health care reports of patient (for claim. sanctioning purpose)
Add patient information.
Patient
Account creation.
Policy Selection.
Initiate claim request.
Document uploads.
View claim status.
Insurance Company
Registration.
Claim policy management.
Claim request management.
Health provider phr verification related to claim.
Claim patient document verification .
Sanctioning of claim.

## Slide 5: DFD
LEVEL-0

## Slide 6
Admin
Login
Login
View HP request(A/R)
View accepted HP
View rejected HP
IC request(A/R)
View accepted IC
Dealing of complaint(user)
Health provider
Insurance company
Complaint
LEVEL-1

## Slide 7
Health Provider
Registration
Login
Add patient information
View patient information
Add health care reports
View reports
Health provider
Login
Patient
Report
.
LEVEL-2

## Slide 8
View status of claim
Patient
Signup
Login
View policy
Select policy
Create claim request
View claim request
Documents upload
Patient
Login
Policy
Request
Documents
Request
LEVEL-3

## Slide 9
Complaint |  | 
Field_Name | Data type | Constraints
cid | Int | Primary key
Complaint_sender | Varchar | 
complaint | Varchar | 
date | Date | 
reply | Varchar | 
status | varchar | 
TABLE DESIGN
document |  | 
Field_Name | Data type | Constraints
did | int | Primary key
pid | Int | 
document | varchar | 
hplid | int | 

## Slide 10
health_provider |  | 
Field_Name | Data type | Constraints
hpid | Int | Primary key
hp_name | Varchar | 
place | varchar | 
post | varchar | 
pin | Int | 
district | varchar | 
state | varchar | 
number | Int | 
Email | varchar | 
hplid | Int | 
status | varchar | 
website | varchar | 

## Slide 11
insurance_company |  | 
Field_Name | Data type | Constraints
Icid | Int | Primary key
name | varchar | 
place | varchar | 
post | varchar | 
pin | Int | 
district | varchar | 
state | varchar | 
email | varchar | 
number | Int | 
website | varchar | 
status | varchar | 
iclid | int | 

## Slide 12
login |  | 
Field_name | Data type | constraints
lid | Int | Primary key
username | varchar | 
password | varchar | 
type | varchar | 

## Slide 13
patient |  | 
Field_name | Data type | Constraints
pid | Int | Primary key
name | varchar | 
place | varchar | 
post | varchar | 
pin | Int | 
district | varchar | 
state | varchar | 
number | bigint | 
dob | Int | 
gender | varchar | 
email | varchar | 
plid | int | 

## Slide 14
policy |  | 
Field_name | Data type | Constraints
poid | Int | Primary key
po_name | varchar | 
amount | Int | 
description | varchar | 
rules | varchar | 
report |  | 
Field_name | Data type | Constraints
rid | Int | Primary key
plid | Int | 
report | Varchar | 
date | date | 

## Slide 15
request |  | 
Field_name | Data type | constraints
rqid | int | Primary key
name | varchar | 
dob | varchar | 
gender | varchar | 
place | varchar | 
post | Varchar | 
pin | Int | 
district | varchar | 
state | varchar | 
number | Bigint | 
email | varchar | 
date | Date | 
policyid | Int | 

## Slide 16: DEVELOPING ENVIRONMENT
Hardware Requirements
  Input Device : Mouse, Keyboard
  Output Device : Monitor
  Memory : 4 Gb Ram(Minimum)
  Processor : Intel core i3 or above
Software Requirements
  Operating System : Windows 8 /10 for Better Performance
  Front End : Python (Flask)
  Back End : Mysql
  Software Used : Pycharm
  Web Browser :Internet Explorer/Google Chrome/Firefox(for web application)

## Slide 17: USER STORIES
User Story ID | As a <type of user> | I want to | So that I can
1 | Admin | Health Provider Management | Health provider registration
2 | Admin | Insurance company Management | Verification of health insurance company
3 | Admin | Claim related complaint management | Dealing of complaint related to user claim and sent reply
4 | Health provider | Account creation | Account creation request sent to admin, admin verifies the request and sent confirmation via email
5 | Health provider | Add patient information | Management of his patients
6 | Health provider | Add Health care reports of patient (for claim sanctioning purpose) | Claim records uploads with detailed narration
7 | Insurance company | Registration | Account creation
8 | Insurance company | Claim policy management | Registration of different policies and its specification management
9 | Insurance company | Claim request management | Claim request management
10 | Insurance company | Health provider phr verification related to claim | Document verification
11 | Insurance company | Claim patient document verification | Verification of patient uploaded document with health provider report
12 | Insurance company | Sanctioning of claim | Claim sanctioning/ rejection/ adjustment of claim
13 | Patient | Account creation | Signup
14 | Patient | Policy Selection | View policy and select policy
15 | Patient | Initiate claim request | Create claim request
16 | Patient | Document uploads | Upload various documents related to claim
17 | Patient | View claim status | View status of request

## Slide 18: PRODUCT BACKLOG
User Story ID | Priority <High/Medium/Low> | Size (Hours) | Sprint <#> | Status <Planned/In progress/Completed> | Release Date | Release Goal
1 | High | 4 | 1 | Completed | 05/12/2021 | Health provider registration
2 | Medium | 2 |  | Completed | 18/12/2021 | Account creation
3 | High | 4 |  | Completed | 25/12/2021 | Registration

## Slide 19
4 | High | 4 | 2 | Planned | 30/12/2021 | Claim policy management
5 | Medium | 2 |  | Planned | 09/01/2022 | Account creation
6 | Medium | 3 |  | Planned | 18/01/2022 | Policy Selection
7 | High | 4 |  | Planned | 28/01/2022 | Initiate claim request

## Slide 20
8 | Medium | 3 | 3 | Planned | 30/01/2022 | Add patient information
9 | Medium | 3 |  | Planned | 31/01/2022 | Add Health care reports of patient (for claim sanctioning purpose
10 | Medium | 2 |  | Planned | 02/02/2022 | Claim request management
11 | High | 4 |  | Planned | 04/02/2022 | Health provider phr verification related to claim

## Slide 21
12 | Medium | 2 | 4 | Planned | 06/02/2022 | Insurance company Management
13 | Medium | 2 |  | Planned | 08/02/2022 | Claim related complaint management
14 | High | 4 |  | Planned | 12/02/2022 | Claim patient document verification
15 | Medium | 3 |  | Planned | 15/02/2022 | Sanctioning of claim
16 | Medium | 2 |  | Planned | 17/02/2022 | Document uploads
17 | Medium | 2 |  | Planned | 20/02/2022 | View claim status

## Slide 22: PROJECT PLAN
User story ID | Task name | Start date | End date | Hours | Status
1 | Sprint1 | 01/12/2021 | 05/12/2021 | 10 | Completed
4 |  | 08/12/2021 | 18/12/2021 |  | Completed
7 |  | 22/12/2021 | 25/12/2021 |  | Completed

## Slide 23
8 | Sprint 2 | 28/12/2021 | 30/12/2021 | 13 | In progress
13 |  | 05/01/2022 | 09/01/2022 |  | In progress
14 |  | 12/01/2022 | 18/01/2022 |  | In progress
15 |  | 22/01/2022 | 28/01/2022 |  | In progress

## Slide 24
User story ID | Task name | Start date | End date | Hours | Status
Sprint3 |  |  |  |  | 
5 | Sprint 3 | 29/01/2022 | 30/01/2022 | 12 | In progress
6 |  | 30/01/2022 | 31/01/2022 |  | In progress
9 |  | 03/02/2022 | 02/02/2022 |  | In progress
10 |  | 12/02/2022 | 04/02/2022 |  | In progress

## Slide 25
Sprint4 |  |  |  |  | 
2 | Sprint 4 | 05/02/2022 | 06/02/2022 | 15 | In progress
3 |  | 07/02/2022 | 08/02/2022 |  | In progress
11 |  | 09/02/2022 | 12/02/2022 |  | In progress
12 |  | 13/02/2022 | 15/02/2022 |  | In progress
16 |  | 16/02/2022 | 17/02/2022 |  | In progress
17 |  | 18/02/2022 | 20/02/2022 |  | In progress

## Slide 26: SPRINT BACKLOG PLAN-Sprint1
Backlog Item | Status & completion date | Original estimate in hours | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 | Day9 | Day10 | Day11 | Day12 | Day13 | Day14
User story #1,4,7 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs
UI designing | 05/12/2021 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Database connectivity | 18/12/2021 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 25/12/2021 | 5 | 1 | 0 | 2 | 1 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Total |  | 10 | 3 | 2 | 3 | 1 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 27: SPRINT ACTUAL-Sprint1
Backlog Item | Status & completion date | Original estimate in hours | Day1 2/3 | Day2 3/3 | Day3 4/3 | Day4 5/3 | Day5 6/3 | Day6 7/3 | Day7 8/3 | Day8 9/3 | Day9 10/3 | Day10 11/3 | Day11 12/3 | Day12 13/3 | Day13 14/3 | Day14 15/3 | Completed(Y/N)
User story #1,4,7 |  | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | hrs | 
UI designing | 05/12/2021 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
Database connectivity | 18/12/2021 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | Y
Coding | 25/12/2021 | 5 | 1 | 0 | 2 | 1 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | Y
Total |  | 10 | 3 | 2 | 3 | 1 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0