## Slide 1: RUMOR DETECTION
Name:Ayisha Beeba
Register no:MES20MCA-2013
Project Guide:Dr Geever Zachariah

## Slide 2: Table of contents
1.Introduction
2.Modules
3.Methodology
4.Developing Environment
5.Future Enhancement
6.User Story
7.Product Backlog
8.Project Plan
9.Sprint Plan
10.Sprint Actual

## Slide 3: Introduction
Nowadays, people are using social media networks to share their ideas, opinions, and feeling. Also, access to news is effortless and comfort with the using of social media networks which in the past people had to use newspapers and magazines to get aware of the world situations, but now they are using from social media networks to read the latest news just in a minute after a bad or good news occurred in the world. people are addicted to reading the news by using social media networks, which is the easiest way for them, but one issue that sometimes decreases the popularity of social media is dealing with Rumor. Here the main work is to seek the best outcome to find and detect Rumor and misleading news from social media networks with the help of deep learning by analyzing the similarity of the news

## Slide 4: Modules
Module 1:Admin
• View users
• View feedback
• View complaint and send reply
• Block /Unblock users
Module 2:Users
• Update profile
• Add and Manage friend request
• Send friend request
• View post and news
• Add news and post
• Add and view comments
• Send complaint and view reply
• Send feedback

## Slide 5: Methodology
People are using social media networks to share their ideas, opinions, and feeling. Also, access to news is effortless and comfort with the using of social media networks which in the past people had to use newspapers and magazines to get aware of the world situations, but now they are using from social media networks to read the latest news just in a minute after a bad or good news occurred in the world. people are addicted to reading the news by using social media networks, which is the easiest way for them, but one issue that sometimes decreases the popularity of social media is dealing with Rumor. Here the main work is to seek the best outcome to find and detect Rumor and misleading news from social media networks with the help of deep learning by analyzing the similarity of the news.
OBJECTIVES :
• Providing easiest method to find a news is Rumor or not
• Using deep learning to make the output more accurate
• Awareness about Rumor news on social media

## Slide 6: Developing Environment
HARDWARE REQUIREMENTS
Processor : Intel Pentium Core i3 and above, 64 bits
RAM : Min 3GB RAM
HARD DISK: 10 GB
SOFTWARE REQUIREMENTS
OPERATING SYSTEM: WINDOWS 10
FRONT END: HTML, CSS, JAVASCRIPT
BACK END: Mysql
IDE USED: Jetbrains Pycharm, Android studio
TECHNOLOGY USED: PYTHON JAVA
FRAME WORK USED: Flask

## Slide 7: Future Enhancement
Using deep learing and artificial inteligence we can find out the genuieneness of a news.in this project when someone post a news in our social media the system will find out that news is Rumor or not by using deep learning.so user doesn’t need to research about the news

## Slide 8: Product Backlog
User Story ID | Priority<High/Medium/Low> | Size(Hours) | Sprint | Status<Planned/In progress/Completed> | Release Date | Release Goal
1 | Medium | 5 | 1 | Completed | 27/12/2021 | Collection of datasets from kaggle
Completed | 28/12/2021, 29/12/2021 | Preprocessing of collected data
2 | High | 10
3 | Medium | 5 | Completed | 30/12/2021 | Visualisation of data
4 | Medium | 4 | 2 | Planned | 22/01/2022 | Split data into training & testing set
5 | High | 6 | Planned | 23/01/2022, 24/01/2022 | Train the data
6 | High | 10 | 3 | Planned | 26/01/2022, 29/01/2022 | UI designing
7 | High | 6 | 4 | Planned | 05/02/2022-06/02/2022 | Testing & collect input from user
8 | Medium | 4 | Planned | 12/02/2022 | Generate Result

## Slide 9
User Story ID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 27/12/2021 | 27/12/2021 | 4 | Completed
2 | 28/12/2021 | 29/12/2021 | Completed
3 | 30/12/2021 | 30/12/2021 | Completed
4 | Sprint 2 | 22/1/2022 | 22/1/2022 | 3 | Completed
5 | 23/1/2022 | 24/1/2022 | Completed
6 | Sprint 3 | 26/01/2022 | 29/01/2022 | 4 | Completed
7 | Sprint 4 | 05/02/2022 | 06/02/2022 | 3 | Completed
8 | 12/02/2022 | 12/02/2022 | Completed
Project Plan

## Slide 10
Backlog Item | Status and Completion date | Original Estimate in hours | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Day 14
User story #1,2,3 | Completed |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Dtaset Collection | 27/12/2021 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Preprocessing | 29/12/2021 | 10 | 0 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Visualisation | 30/12/2021 | 5 | 0 | 0 | 0 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #4,5 | Completed |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Split the Data | 22/1/2022 | 4 | 0 | 0 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Train the Data | 24/1/2022 | 6 | 0 | 0 | 0 | 0 | 0 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
User story #6 | Completed |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
UI Designing | 29/01/2022 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 3 | 3 | 3 | 0 | 0 | 0
User story #7,8 | Completed |  | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours | Hours
Testing & collect input from user | 06/02/2022 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 2 | 0
Generate Result | 12/02/2022 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 6
Total |  | 50 | 5 | 5 | 5 | 5 | 4 | 6 | 0 | 1 | 3 | 3 | 3 | 2 | 2 | 6
Sprint Actual